# Rationalization checklist

1.	Inventory pulled with owner, category, cost, and user count XW-001 XW-002

2.	Missing owners or costs listed and chased XW-026

3.	Duplicate applications identified by category and function XW-011

4.	Licenses checked for expiry and over-buying XW-007 XW-008

5.	Each app scored for business value and technical fit XW-011

6.	Tolerate, invest, migrate, or eliminate assigned with reasons XW-011

7.	Savings stated as a range and checked with finance XW-012

8.	Vendor contract terms checked before any eliminate decision XW-013

9.	Retirement plan raised for each eliminate decision XW-009 XW-010

10.	Data held by each retiring app identified; archive, migrate, or delete agreed with the data owner XW-010 XW-028

11.	Decisions and approvers recorded XW-020